CRM Internal Tool

Full Product Plan

PRD  •  Dev Tasks  •  DB Schema  •  Roadmap

March 2026

# 1. Product Requirements Document (PRD)

## 1.1  Overview

This document defines requirements for an internal CRM tool designed to support the sales and business development team. The system will serve two primary user roles: Heba (admin/manager with full visibility) and Nouran (sales lead managing pipeline execution).

## 1.2  Goals

- Track and visualize monthly sales targets via a progress bar

- Manage the full BD cycle: Lead → Call → Meeting → Proposal → Negotiation → Won/Lost

- Automate reminders when tasks go inactive

- Integrate with Google Calendar for meeting booking

- Centralize company responses and link them back to CRM records

- Provide management with full visibility across all team activity

## 1.3  User Roles

| Role | Permissions | Key Actions |
| --- | --- | --- |
| Heba (Admin/Manager) | Sees everything — all leads, tasks, stats | Monitor team performance, view all records |
| Nouran (Sales Lead) | Manages pipeline, receives reminders | Handle leads, book meetings, update stages |
| Team Members | Assigned by Nouran from Marketing leads | Execute tasks assigned from lead pipeline |

## 1.4  Feature Requirements

### F1 — Monthly Target Progress Bar

- Dashboard widget showing progress vs monthly sales target

- Visual indicator: color changes (green/yellow/red) based on % achieved

- Visible to all roles

### F2 — Actions (Meeting) Tab with To-Do

- Dedicated tab for meeting logs and action items

- Users can add to-do tasks linked to a lead or company

- Status: Pending / In Progress / Done

### F3 — Admin Full Visibility (Heba)

- Heba can view all records, leads, tasks, meetings without restriction

- No data is hidden from the admin role

### F4 — Marketing Leads Intake & Assignment

- Marketing sends leads into the CRM

- Nouran receives notification and assigns leads to team members

- Source field required on every lead record

### F5 — Company Response Integration

- When a company responds (email/call/form), log it against the CRM record

- Response history visible in the company profile

### F6 — Inactivity Reminder

- If no activity is logged on a task/lead for X days → automatic reminder sent to Nouran

- Configurable inactivity threshold (default: 3 days)

### F7 — Activity Stats Dashboard

- Number of calls made

- Quotations / Proposals sent

- Projects opened

- Meetings held

- Stats visible per user and at team level

- Note: Ensure no duplication with existing list view

### F8 — BD Cycle Pipeline

- Top Achiever badge for highest performer in the cycle

- Pipeline stages: Lead (source) → Call → Book Meeting → Proposal (deadline) → Negotiation → Project → Won / Lost

- Google Calendar integration for meeting booking step

# 2. Database Schema

The schema below uses a document-oriented model (MongoDB-compatible). Each collection maps to a core CRM entity.

## Collection: users

| Field | Type | Description |
| --- | --- | --- |
| _id | ObjectId | Primary key |
| name | String | Full name |
| email | String | Login email |
| role | Enum | admin ¦ sales_lead ¦ team_member |
| created_at | DateTime | Account creation timestamp |

## Collection: leads

| Field | Type | Description |
| --- | --- | --- |
| _id | ObjectId | Primary key |
| company_name | String | Target company |
| source | String | How lead was acquired (Marketing/Referral/etc.) |
| stage | Enum | lead ¦ call ¦ meeting ¦ proposal ¦ negotiation ¦ project ¦ won ¦ lost |
| assigned_to | ObjectId → users | Team member responsible |
| assigned_by | ObjectId → users | Nouran who assigned it |
| proposal_deadline | DateTime | Deadline if in proposal stage |
| last_activity_at | DateTime | Last time any action was logged |
| created_at | DateTime | Lead creation timestamp |

## Collection: activities

| Field | Type | Description |
| --- | --- | --- |
| _id | ObjectId | Primary key |
| lead_id | ObjectId → leads | Associated lead |
| type | Enum | call ¦ meeting ¦ quotation ¦ proposal ¦ note |
| performed_by | ObjectId → users | Who logged it |
| notes | String | Free-text notes |
| calendar_event_id | String | Google Calendar event ID (if meeting) |
| created_at | DateTime | Activity timestamp |

## Collection: tasks

| Field | Type | Description |
| --- | --- | --- |
| _id | ObjectId | Primary key |
| lead_id | ObjectId → leads | Linked lead (optional) |
| title | String | Task description |
| assigned_to | ObjectId → users | Responsible user |
| status | Enum | pending ¦ in_progress ¦ done |
| due_date | DateTime | Task deadline |
| last_activity_at | DateTime | Updated when task changes |

## Collection: targets

| Field | Type | Description |
| --- | --- | --- |
| _id | ObjectId | Primary key |
| month | String | Format: YYYY-MM |
| target_value | Number | Monthly sales target (numeric) |
| achieved_value | Number | Current achieved amount |
| updated_at | DateTime | Last update |

## Collection: reminders

| Field | Type | Description |
| --- | --- | --- |
| _id | ObjectId | Primary key |
| entity_type | Enum | lead ¦ task |
| entity_id | ObjectId | The lead or task ID |
| notify_user_id | ObjectId → users | Who gets the reminder (Nouran) |
| sent_at | DateTime | When reminder was dispatched |
| status | Enum | pending ¦ sent ¦ acknowledged |

# 3. Development Tasks / Tickets

## Epic 1 — Auth & Roles

| ID | Task | Assignee | Priority | Est. |
| --- | --- | --- | --- | --- |
| T-01 | Implement JWT-based login | Backend | High | 3h |
| T-02 | Role-based access control (admin / sales_lead / team_member) | Backend | High | 4h |
| T-03 | Admin full-view guard (Heba sees all) | Backend | High | 2h |

## Epic 2 — Leads & Pipeline

| ID | Task | Assignee | Priority | Est. |
| --- | --- | --- | --- | --- |
| T-04 | CRUD API for leads collection | Backend | High | 5h |
| T-05 | Pipeline stage transitions + validation | Backend | High | 4h |
| T-06 | Lead assignment by Nouran to team members | Backend | High | 3h |
| T-07 | Kanban / pipeline board UI | Frontend | High | 6h |
| T-08 | Source field on lead creation form | Frontend | Medium | 2h |
| T-09 | Proposal deadline picker in proposal stage | Frontend | Medium | 2h |
| T-10 | Won/Lost mark with notes | Frontend | Medium | 2h |

## Epic 3 — Activities & Tasks

| ID | Task | Assignee | Priority | Est. |
| --- | --- | --- | --- | --- |
| T-11 | Activity logging API (call/meeting/note/proposal) | Backend | High | 4h |
| T-12 | Actions/Meeting tab UI with to-do list | Frontend | High | 5h |
| T-13 | last_activity_at auto-update trigger on activity log | Backend | High | 2h |
| T-14 | Task CRUD with status management | Backend | Medium | 3h |

## Epic 4 — Reminders & Notifications

| ID | Task | Assignee | Priority | Est. |
| --- | --- | --- | --- | --- |
| T-15 | Inactivity checker cron job (checks last_activity_at) | Backend | High | 4h |
| T-16 | Reminder creation & dispatch to Nouran | Backend | High | 3h |
| T-17 | In-app notification bell UI | Frontend | Medium | 4h |
| T-18 | Configurable inactivity threshold in settings | Backend | Low | 2h |

## Epic 5 — Dashboard & Stats

| ID | Task | Assignee | Priority | Est. |
| --- | --- | --- | --- | --- |
| T-19 | Monthly target progress bar widget | Frontend | High | 3h |
| T-20 | Targets API (set/update monthly target) | Backend | High | 2h |
| T-21 | Activity stats API (calls/quotes/meetings/projects) | Backend | High | 3h |
| T-22 | Stats dashboard UI with per-user and team totals | Frontend | High | 5h |
| T-23 | Top achiever badge logic (BD cycle leaderboard) | Backend | Medium | 2h |

## Epic 6 — Integrations

| ID | Task | Assignee | Priority | Est. |
| --- | --- | --- | --- | --- |
| T-24 | Google Calendar OAuth setup | Backend | High | 4h |
| T-25 | Create/update calendar event on meeting booking | Backend | High | 4h |
| T-26 | Company response log linked to CRM record | Backend | Medium | 3h |
| T-27 | Response history UI in company profile | Frontend | Medium | 3h |

# 4. Development Roadmap

The roadmap is split into 4 sprints (2-week each). Each sprint builds on the previous and delivers a testable increment.

| Sprint | Theme | Deliverables | Tickets |
| --- | --- | --- | --- |
| Sprint 1 Weeks 1-2 | Core Foundation | Auth, RBAC, Leads CRUD, Pipeline board, DB setup | T-01 to T-10 |
| Sprint 2 Weeks 3-4 | Activities & Tasks | Activity logging, Actions tab, To-Do, Inactivity trigger | T-11 to T-18 |
| Sprint 3 Weeks 5-6 | Dashboard & Stats | Progress bar, Stats dashboard, Top achiever, Targets API | T-19 to T-23 |
| Sprint 4 Weeks 7-8 | Integrations & Polish | Google Calendar, Company responses, UAT, Bug fixes | T-24 to T-27 |

Internal CRM Plan — Confidential